# Ditto App Roadmap

A student-first task scheduler for the Congressional App Challenge

Project: Flutter app | Plan focus: Phases 2-5 | Date: July 14, 2026

This roadmap breaks the Ditto project into clear build phases. The main goal is to create a reliable, demo-ready Flutter app that helps students turn tasks and available time into a realistic daily schedule.

# Phase 2: First Demo Version

Goal: Build the full basic app flow.

## 2.1 Project Setup

Create the Flutter project.

Set the app name and package information.

Add the basic folder structure.

Set up the app theme.

Confirm the app runs locally.

## 2.2 Navigation And Layout

Build the main app shell.

Add bottom navigation or a simple page flow.

Create placeholder screens for Today, Tasks, Available Time, Generate Plan, and Settings/About.

## 2.3 Task Entry

Add the task model.

Build the Add Task screen.

Let users enter task name, due date, estimated duration, and importance.

Show saved tasks in a task list.

## 2.4 Available Time

Add the available time block model.

Build the Available Time screen.

Let users add work windows, such as 4:00 PM-6:00 PM.

Show and edit today?s available time blocks.

## 2.5 Basic Scheduling

Create the first scheduling algorithm.

Sort tasks by due date and importance.

Fit tasks into available time blocks.

Skip or flag tasks that cannot fit.

## 2.6 Today Timeline

Show the generated schedule as a timeline.

Display time, task name, duration, and priority.

Highlight the next task.

Add empty states for no tasks or no schedule.

## 2.7 Progress

Let users mark scheduled tasks complete.

Keep completed tasks visually separate.

Add a regenerate plan button for remaining work.

# Phase 3: Make Ditto Feel Smart

Goal: Make the planner feel helpful and adaptive.

## 3.1 Better Prioritization

Improve task scoring using due date, importance, estimated duration, and overdue status.

Show simple explanation text, such as ?Scheduled first because it is due soon.?

## 3.2 Task Splitting

Split long tasks into smaller work sessions.

Add labels such as Part 1 and Part 2.

Avoid giant schedule blocks that feel unrealistic.

## 3.3 Breaks And Buffer Time

Add optional breaks between work blocks.

Leave small gaps for transitions.

Let users choose break length later.

## 3.4 Regenerate Remaining Day

Rebuild the schedule from the current time onward.

Keep completed tasks done.

Move unfinished tasks into the remaining available time.

## 3.5 Smarter Conflict Handling

Show tasks that could not fit.

Suggest shortening, moving, or rescheduling tasks.

Warn when the day is overloaded.

## 3.6 Local Persistence

Save tasks, time blocks, and schedules locally.

Make sure data stays after closing the app.

Keep demo data easy to reset.

# Phase 4: Polish For The Challenge

Goal: Make the app impressive and easy to present.

## 4.1 Visual Polish

Improve colors, spacing, typography, and icons.

Make the Today screen feel like the main product.

Add polished cards, timeline markers, and status labels.

## 4.2 Demo Flow

Add sample tasks for the demo.

Create a one-tap load demo day option.

Make sure the app can demonstrate the full story quickly.

## 4.3 Edge Cases

Handle an empty task list.

Handle no available time.

Handle too many tasks.

Handle a completed schedule.

Handle invalid time ranges.

## 4.4 Testing And Reliability

Run Flutter analysis.

Add basic tests for the scheduling algorithm.

Test the app on the chosen platform.

Fix layout issues on small screens.

## 4.5 Submission Materials

Prepare the app description.

Prepare the feature list.

Prepare the demo script.

Capture screenshots.

Outline the video story: problem, solution, demo, impact, and future improvements.

# Phase 5: Optional Advanced Features

Goal: Add these only after the MVP is strong.

## 5.1 Notifications

Remind users before scheduled tasks.

Add start-task and break reminders.

Keep notifications optional.

## 5.2 Weekly Planning

Add a multi-day schedule view.

Let unfinished tasks roll over.

Support future due dates better.

## 5.3 Calendar Integration

Import busy time from a calendar.

Avoid scheduling during events.

Possibly export the generated plan.

## 5.4 AI Assistance

Suggest task durations.

Rewrite vague tasks into clearer steps.

Explain schedule choices in natural language.

Help break big assignments into smaller tasks.

## 5.5 Accounts And Cloud Sync

Add user accounts only if needed.

Sync tasks across devices.

Back up schedules.

## 5.6 Analytics And Reflection

Show completed work over time.

Track planning accuracy.

Help users learn how long tasks really take.

## 5.7 Sharing

Let students share a plan with a parent, teacher, or study partner.

Export a simple daily agenda.

Keep privacy in mind.

# Recommended First Milestone

Build through Phase 2.7 first, then pause for review. That creates a complete basic app before adding smarter behavior or advanced features.