TODAY'S BUILD PLAN

Impossible Schedule Handling

A focused roadmap for explaining and recovering when every must-complete task cannot fit.

Feature branch: codex/impossible-schedule-handling

Parallel work: Persistence remains isolated on codex/local-persistence.

Prepared: August 18, 2026

Finish line  The app keeps the best partial schedule, clearly identifies every unscheduled must-complete task, explains why it did not fit, and gives the user a safe way to fix the problem and retry.

| PHASE 1 Define 20 min | PHASE 2-3 Model + detect 90 min | PHASE 4 Recovery UI 75 min | PHASE 5-6 Test + handoff 75 min |
| --- | --- | --- | --- |

# Target outcome

Definition: A schedule is impossible when at least one task marked Must complete is absent from the generated schedule at its minimum duration.

- Can wait and Optional tasks may remain unscheduled without triggering the impossible state.

- The app must never imply that a partial schedule satisfies all required work.

- The app must not automatically weaken importance, duration, deadlines, or availability.

# What the code does today

- ScheduleService.buildSchedule returns only List<ScheduledTask>; it does not report whether required tasks were left out.

- The optimizer intentionally selects the best subset, so an impossible plan currently looks like an ordinary partial plan.

- AvailableTimeBlock contains times within a day but no date. Today, explanations should focus on insufficient total capacity and fragmented windows; deadline-aware feasibility is a later model change.

- DittoTask has no stable ID yet. Compare object identity only inside one scheduling run and let the persistence owner control any ID or serialization changes.

# Roadmap for today

## Phase 1: Lock the behavior contract

Timebox: 20 minutes

Goal: Agree on what counts as impossible before changing the service.

- Trigger: one or more Must complete tasks are missing from the result.

- Partial result: keep every task that can be scheduled safely.

- User control: suggest changes, but never apply them automatically.

- Success state: all Must complete tasks are scheduled at or above minimum duration.

## Phase 2: Introduce a structured schedule result

Timebox: 40 minutes

Goal: Replace the ambiguous list-only contract with a result that can power both normal and impossible states.

- Add a result model containing scheduledTasks, unscheduledTasks, and issues.

- Expose hasImpossibleMustCompleteTasks as a derived, easy-to-read property.

- Keep the scheduled list available so the Today screen can still show useful work.

- Avoid persistence fields, JSON conversion, and task-schema edits on this branch.

## Phase 3: Diagnose why required work did not fit

Timebox: 50 minutes

Goal: Give each unscheduled must-complete task a truthful, actionable reason.

- Total shortage: sum of minimum required minutes exceeds total available minutes.

- Window fragmentation: total minutes are sufficient, but no combination of windows can hold the remaining task durations.

- No usable availability: there are no blocks, or every block is shorter than the task's minimum duration.

- Suggestion: report minutes to add only for true total shortages; for fragmentation, recommend a longer continuous block.

## Phase 4: Add the recovery experience

Timebox: 75 minutes

Goal: Make the impossible state calm, specific, and easy to correct from the Today screen.

- Headline: Not every required task fits.

- Summary: show required minimum minutes versus available minutes when that comparison is meaningful.

- Details: list unscheduled must-complete tasks and the reason for each one.

- Actions: provide clear routes to edit tasks and add or change available time.

- Retry: regenerate after a correction without duplicating scheduled items or discarding task data.

## Phase 5: Protect the behavior with tests

Timebox: 50 minutes

Goal: Prove that the result is accurate at the boundary between feasible and impossible.

- Service tests: result status, scheduled subset, issue reasons, and recommended adjustment.

- Widget tests: warning visibility, task names, action buttons, and successful retry state.

- Regression tests: preserve importance, deadline ranking, duration expansion, and valid window placement.

## Phase 6: Review and prepare the handoff

Timebox: 25 minutes

Goal: Leave the branch easy to review and safe to combine with persistence later.

- Run formatting, static analysis, and the complete test suite.

- Walk through one demo: impossible plan, explanation, edit, retry, successful plan.

- Review the diff before requesting permission to commit or merge.

- Document any model conflict before integrating codex/local-persistence.

# Recommended technical contract

Core decision  Return a ScheduleBuildResult from the scheduler. The result owns the partial schedule and the explanation; the UI only decides how to display it.

- scheduledTasks: every safely placed task, in display order.

- unscheduledTasks: every input task not selected by the optimizer.

- issues: structured reasons associated with unscheduled must-complete tasks.

- isSuccessful: true when every must-complete task is scheduled.

- minutesShort: present only when total capacity is genuinely insufficient.

# Test matrix

| Scenario | Expected result |
| --- | --- |
| Exact fit | Successful; every must-complete task appears once. |
| One minute short | Impossible; report a one-minute total shortage. |
| Enough time, fragmented | Impossible; request a longer continuous block, not more total minutes. |
| Optional task excluded | Successful if every must-complete task still fits. |
| No availability | Impossible when a must-complete task exists; keep a clear empty partial schedule. |
| User fixes availability | Retry becomes successful with no duplicate scheduled items. |

# Branch and file boundaries

- This branch owns: schedule result and issue models, ScheduleService behavior, impossible-state UI, and related tests.

- Persistence branch owns: storage services, serialization, stable IDs, loading, saving, and migration behavior.

- Shared-risk files: DittoTask, main.dart, and app-level wiring should have one owner during integration.

- Merge order: complete and review each branch independently, then integrate persistence into this feature through one designated branch owner.

# Definition of done

- Every omitted must-complete task is detected.

- The best valid partial schedule remains visible.

- The explanation distinguishes total shortage from fragmented windows.

- The UI offers safe routes to edit tasks or availability.

- Retrying after a correction produces a valid schedule without duplicates.

- Existing scheduler behavior and all automated tests still pass.

- No persistence implementation or task serialization is added on this branch.

Demo sentence  Ditto does not hide impossible plans. It explains exactly which required work cannot fit, preserves the best partial plan, and helps the student make a realistic adjustment.